**SUBJECT : WEEKLY INSPECTION DAIRY OF VINAYAK RAI, SE, M-34, PWD**

**24.03.2014 (Monday)**

**Place of Inspection: Shahbad to Bawana**

**Observations and Directions issued:** Surplus earth etc lying on shoulders to be removed. Silt/earth etc dumped along Central Carriageway to be cleaned. Bell mouths to be opened and constructed wherever missing. Damaged brick-drains are to be repaired. Damaged kerb stones are to be re-aligned and replaced. Damaged culvert at Barwala is to be repaired/re-constructed on priority. Drain left near opposite DSIIDC Sector-1 quarters ( Before Bawana) due to dispute regarding ROW may be sorted out with SDM on priority.

**25.03.2014 (Tuesday)**

**Place of Inspection: Sanjay Gandhi Transport Nagar to DTU**

**Observations and Directions issued:** The Progress of work was reviewed. Pending works of construction of drain in small stretch of 400m to be expedited. Malba, earth, concrete blocks etc lying on shoulders to be removed. Silt/earth etc dumped along Central Carriageway to be cleaned. Damaged Crash Barriers to be replaced. Damaged kerb stones to be re-aligned and replaced. Footpaths to be improved and damaged brick-drains to be repaired. Bell mouths to be opened and constructed wherever missing. Staircase Railing at Samaypur Underpass is missing on one side. This should be provided.

**26.03.2014 (Wednesday)**

**Place of Inspection: Mangolpuri Patthar market to Begampur**

**Observations and Directions issued:** Surplus earth etc lying on shoulders to be removed. Silt/earth etc dumped along Central Carriageway to be cleaned. Footpaths are to be improved and damaged brick-drains to be repaired. Bell mouths to be opened and constructed wherever missing.

**27.03.2014 (Thursday)**

**Place of Inspection: Karala to Kanjhawala**

**Observations and Directions issued:** Malba, earth, etc lying on shoulders to be removed. Silt/earth etc dumped along Central Carriageway to be cleaned. Bell mouths to be opened and constructed wherever missing. Damaged culvert at Karala is to be repaired/re-constructed on priority. Closed Two culverts at Kanjhawala towards Karala & Auchandi to be cleaned.

**28.03.2014 (Friday)**

**Place of Inspection: C/o Police Post at Maurya Enclave, Pitampura**

**Observations and Directions issued:** The Progress of work was reviewed and it was agreed by the contractor to complete the work by 15.04.2014. Other directions regarding cleaning of grit wash, replacement of few shutters where additional wood piece was added were given.