**SUBJECT : WEEKLY INSPECTION DIARY OF VINAYAK RAI, SE, M-34, PWD**

**21.04.2014 (Monday)**

 **Meeting attended at MoRTH, Transport Bhawan New Delhi.**

**22.04.2014 (Tuesday)**

 **Meeting with DC (North) regarding dispute in demarcation of land for construction of drain near Bawana.**

**23.04.2014 (Wednesday)**

**Place of Inspection: EE, M-341 sub division office**

**Observations and Directions issued:** The de-silting works were reviewed with AEs and contractor's representatives. AEs were told to take programme chart and ensure de-silting once is completed by 15.5.2014. They were told to take reach wise photographs also.

**24.04.2014 (Thursday)**

Discussions with North MCD officials regarding estimate for improvement of drains and road in Sanjay Gandhi Transport Nagar. They were advised to submit proforma as suggested by GNCTD.

**25.04.2014 (Friday)**

**Place of Inspection: EE, M-342 sub division office**

**Observations and Directions issued:** The de-silting works were reviewed with EE, M-342, AEs and contractor's representatives. EE was told to take programme chart and ensure de-silting once is completed by 15.5.2014. They were told to take reach wise photographs also.