**SUBJECT : WEEKLY INSPECTION DIARY OF VINAYAK RAI, SE, M-34, PWD**

**02.06.2014 (Monday) -** Visited DDA roads in Rohini area to be taken over from DDA . EE, M-341 was advised to prepare deficiency list and deficiency estimate immediately.

**03.06.2014 (Tuesday)**

**Place of Inspection: Badli Bawana Road.**

**Observations and Directions issued:** The road was inspected by E-in-C, PWD and he directed torectify the tilted signages immediately. EE, M-342 is advised to carry out the compliance and send compliance report immediately.

**04.06.2014 (Wednesday) -** Attended office for pending works.

**05.06.2014 (Thursday)**

**Place of Inspection: Kanjhawala - Bawana Road.**

Meeting with Councillor of Bawana Area and issued directions for constructing drain on RHS. EE, M-342 and concerned AE was also asked to ensure complete de-silting of drains of this area as drain on RHS was not completely de-silted. Road from Kanjhawala to Bawana also inspected and separate inspection note issued.

**06.06.2014 (Friday)**

**Place of Inspection:** Visited Irrigation & Flood Control Department for widening of bridge on Western Yamuna Canal at the cross section of road from GTK Road at Badli to Bawana.

.