**Status of drains under DMRC`s control**

|  |  |  |
| --- | --- | --- |
| **CPM** | **Drains** | **Status** |
| 1 | G T Karnal Road near Azadpur Station. | Already cleared. |
| 2 | 1. Shakurpur to Mayapuri
2. Delhi Cantt. To Moti Bagh
 | Already cleared. |
| 3 | Bhikaji Cama Place to Hazrat Nizamuddin | Already cleared. |
| 4 | 1. Seelampur to Gokulpuri (part road No. 66 handed over)
2. Krishna Nagar to East Azad Nagar (part road No. 57 handed over)
3. Patparganj to Sai Baba (Road No.57A)
4. Mayur Vihar Phase-I to Trilokpuri
5. Anand Vihar to East Delhi Mall
6. Vinod Nagar Stn.
7. Gazipur Drain
8. Johri Enclave to Shiv Vihar
 | It will be cleaned by 23/06/2016.Already cleared. |
| 5 | 1. Palam stn.
2. IGD Airport Stn. And cross over
 | Already cleared.It will be cleaned by 22/06/2016. |
| 6 | 1. Greater Kailash, Nehru Enclave, Kalkaji (Drain Depot)
2. Chirag Delhi to Kalkaji
3. Munirka & Hauz Khas Station
 | Already cleared.It will be cleaned by 22/06/2016. |
| 7 | 1. Modi Mill to Ishwar Nagar
2. Ishwar Nagar to Jamia Station
3. P74- P219
 | Already cleared.At P170, cross drain will be cleaned by June end. |
| 8 | ITO- Kashmere Gate | Already cleared. |
| 9 | Mundka to Tikri Border | Already cleared. |
| ED/T | 1. Najafgarh T point to Toda
2. Nangli stn.
 | It will be cleaned by 22/06/2016.Already cleared. |